July 5, 2026

The RM of West Interlake reports to NavCanada, the temporary closure of the Ashern Airport as of July 4, 2026, due to overland flooding. A NOTAM was submitted to the Edmonton FIC the closure is in effect from July 4, 2026, to July 31,2026. Members of the RM and the Province had individuals, with expert knowledge of the region and flood events, survey the body of water north of Ashern and surrounding region.

The RM continues to engage Public Works, private contractors, and volunteer fire fighter’s to: Operate pumps at key locations. Deploy tiger tubes at residences at risk of flooding. Monitoring the temporary dikes at multiple points within the Community of Ashern and surrounding areas, Auction Mart Road, Cook Road south of Hwy 325, Hwy 325 east of Ashern, Hwy 325 at Stark Rd.

  - New areas of concern are to the southeast of Ashern along HWY 6 approximately 3 miles south of Ashern.

  - Southwest of Ashern – ditch cleaning and constructing localized berms is in progress.

  - Boundary Line Road berm: Local Contractors and Public Works continue to work on the temporary rock dike, to hold back the rising body of water to the north and east. The RM expects the berm to be completed today, Sunday July 5, 2026.

  - Temporary repairs to roadways continue as conditions deteriorate from the influx of heavy equipment and trucks.

  - Public Works continues to monitor drainage routes as most ditches are at capacity or greater than capacity.

  - The RM is meeting today, to review the critical aerial data, to address flooding of the region and the large body of water to the northeast and provide risk analysis.

If you are in need of assistance, please contact the office at 204-768-2641.